# Project Health Summary — February 17, 2026

Reporting Period: 2026-02-10 to 2026-02-17

Prepared by: Diana Ross

Overall Status: GREEN

Test coverage improved from 72% to 76% since 2026-02-10. The NATS migration prototype was delivered on schedule. ClickHouse schema review is still pending (originally due 2026-02-10).

Risks:

• Schema approval delay may impact Q2 2026 timeline

• Security remediation from March 20 audit has 2 items remaining

Next review: 2026-02-24