# Project Health Summary — January 06, 2026

Reporting Period: 2025-12-30 to 2026-01-06

Prepared by: James Liu

Overall Status: GREEN

Test coverage improved from 72% to 76% since 2025-12-30. The NATS migration prototype was delivered on schedule. ClickHouse schema review is still pending (originally due 2025-12-30).

Risks:

• Schema approval delay may impact Q2 2026 timeline

• Security remediation from March 20 audit has 2 items remaining

Next review: 2026-01-13