# Project Health Summary — November 18, 2025

Reporting Period: 2025-11-11 to 2025-11-18

Prepared by: Priya Patel

Overall Status: GREEN

Test coverage improved from 72% to 76% since 2025-11-11. The NATS migration prototype was delivered on schedule. ClickHouse schema review is still pending (originally due 2025-11-11).

Risks:

• Schema approval delay may impact Q2 2026 timeline

• Security remediation from March 20 audit has 2 items remaining

Next review: 2025-11-25